## Slide 1: Monthly Ops Review
February 2026

## Slide 2: Data Services Development- Applications
February 2026
Software & Data Platforms

## Slide 3
4. Product Health Measure |  |  |  | 
There were no critical outages |  |  |  | 
Team | Availability (Last Month) | # Critical Outages/ Duration (Last Month) | Availability (YTD) | # Critical Outages/ Duration (YTD)
Seamless Entertainment | 100% | 0/0:00 | 100% | 0/0:00
Domain Services | 100% | 0/0:00 | 100% | 0/0:00
Auth ID | 100% | 0/0:00 | 100% | 0/0:00
DSB | 100% | 0/0:00 | 100% | 0/0:00
Enterprise Data Services | 100% | 0/0:00 | 100% | 0/0:00
2. Quality and Dev Efficiency |  |  |  | 
There was 1 (P2-P4) production defect leakage |  |  |  | 
Team | P0-P1 Defect Leakage to Prod (Last Month) | Total Prod Defects (P2-P4) (Last Month) | P0-P1 Defect Leakage to Prod (YTD) | Total Prod Defects(P2-P4) (YTD)
Seamless Entertainment | 0 | 0 | 0 | 0
Domain Services | 0 | 0 | 0 | 0
Auth ID | 0 | 0 | 0 | 0
DSB | 0 | 1 | 0 | 2
Enterprise Data Services | 0 | 0 | 0 | 3
3. Rollout Success |  |  |  |  |  | 
There were 18 deployments, 16 Successful, 2 Rollback |  |  |  |  |  | 
Team | # of deployments (Last Month) | # of Rollbacks (Last Month) | # of Unsuccessful deployments (Last Month) | # of deployments (YTD) | # of Rollbacks (YTD) | # of Unsuccessful deployments (YTD)
Seamless Entertainment | 2 | 0 | 0 | 5 | 0 | 0
Domain Services | 2 | 0 | 0 | 6 | 0 | 0
Auth ID | 3 | 0 | 0 | 6 | 0 | 0
DSB | 6 | 1 | 0 | 11 | 2 | 0
Enterprise Data Services | 5 | 1 | 0 | 14 | 1 | 0
1. On-Time and Planned Delivery |  |  |  |  |  |  |  |  |  | 
There were 2 Subcontracted work items delivered. |  |  |  |  |  |  |  |  |  | 
Team | # Track 1 delivered on-time (Last Month) | # Track 2 delivered on-time (Last Month) | # Subcontracted delivered on-time (Last Month) | # Sustainability delivered on-time (Last Month) | # Date changes for Track 1-2 (Last Month) | # Track 1 delivered / % completed on-time (YTD) | # Track 2 delivered / % completed on-time (YTD) | # Subcontracted delivered / % completed on-time (YTD) | # Sustainability delivered / % completed on-time (YTD) | # Date changes for Track 1-2 (YTD)
Seamless Entertainment | 0 | 0 | 0 | 0 | 0 | 0/0% | 0/0% | 0/0% | 0/0% | 0
Domain Services | 0 | 0 | 0 | 0 | 0 | 0/0% | 0/0% | 1/100% | 0/0% | 0
Auth ID | 0 | 0 | 0 | 0 | 0 | 0/0% | 0/0% | 0/0% | 0/0% | 0
DSB | 0 | 0 | 2 | 0 | 0 | 0/0% | 0/0% | 2/100% | 0/0% | 0
Enterprise Data Services | 0 | 0 | 0 | 0 | 0 | 0/0% | 0/0% | 4/100% | 0/0% | 0

## Slide 4: On-Time and Planned Delivery
Key Highlights
Subcontracted:
  DSB:
  Email Orphan Mailbox Clean Up (DSB) (CHPROJECT-29017/CHCAPABLTY-33070): Delivered Orphan Mailbox Lifecycle Management Service to manage the lifecycle of orphan mailboxes across L-TWC, L-BHN, and L-CHTR domains. (02/09)
  Lifecycle Management Program – Databases (CHPROJECT-30913/CHCAPABLTY-36196): Migration of Streamline Auth/ Identity Scheduler database from older X7 to newer/supported X9 version. (02/24)
Chart: On Time and Planned Delivery - Applications
| Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct
Track 1 | 1
Track 2 | 7
Subcontracted | 11 | 7 | 5 | 2
Sustainability | 3
Chart: Subcontracted Delivery - Applications
| Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct
Seamless Entertainment | 1 | 1
Domain Services | 1
AuthID | 2
DSB | 1 | 2
EDS | 7 | 6 | 4

## Slide 5: Quality and Dev Efficiency
Key Highlights
Seamless Entertainment: No defects found
AuthID: 6 defects in Test
DSB: 1 (P2-P4) defect in Prod, 25 defects in Dev
Enterprise Data Services: 23 defects in Dev
Chart: Seamless Entertainment
| Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct
Prod | 1
Dev
Test
Number of Test Cases | 3121 | 3121 | 1838 | 1878
Chart: Auth ID
| Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct
Prod
Dev | 2
Test | 6
Number of Test Cases | 1468 | 1471 | 1396 | 1396
Chart: DSB
| Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct
Prod | 1 | 1
Dev | 3 | 14 | 15 | 25
Test
Number of Test Cases | 1788 | 1819 | 1845 | 1886
Mitigation Action Plans for Improving Quality |  |  | 
Summary | Customer Impact | Root Cause | Corrective and Preventive Actions
There was no P0-P1 defects in Feb 2026 |  |  | 
Chart: Enterprise Data Services
| Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct
Prod | 3
Dev | 7 | 26 | 14 | 23
Test | 3
Number of Test Cases | 2646 | 2677 | 2786 | 2938
* Till Dec’25, the count of system test cases were reported. A new test automation model has been implemented, and counts from new model will be presented starting Jan’26
* 01’26 There is a decline in the number of test cases after the front-end test cases were deprecated from the test suite.
Notes: Production Defects:​ February’26
DSB (P2-P4)
P2 Defect: Password synchronization between Identity and Mailbox systems was disrupted.
Customer Impact: Impact is limited to customers whose passwords were scrambled by the CATS fraud system and who access email via third‑party POP/IMAP clients. These users may encounter login failures in external mail applications after changing their password. Webmail access via SSO remains fully functional and unaffected. (less than 5 Customers).
Root Cause: An AuthID upgrade to a newer DSB password‑update API (with SCS support) introduced a defect that prevented mailbox passwords from being updated correctly.
Corrective Action: AuthID applied a configuration change to revert to the prior version of the DSB password update API. Customer Support engaged affected customers to resolve their password issues after the fix.
Validation controls being reviewed to prevent recurrence.
January’26
Enterprise Data Services (P2-P4)
P2 Defect: EDS-51530- GetAllContactsAndPreference API response returns account details, contacts, preferences, language for requested account. If requested account does not exist locally, API creates it locally with default contacts & preferences prior to responding. After account creation, language was being retrieved from the account query before account creation rather than the created account causing a null pointer exception.
Customer Impact: The impact is minimal since all clients repeat the API call and subsequent requests succeed because the account exists for the second and later requests.
Root Cause: The defect only presents when requested account does not exist. All clients repeat the API call and subsequent requests succeed because the account exists for the second and later requests.
Corrective Action: Hotfix is not necessary because of the minimal impact. Defect is scheduled for February monthly release.
P2 Defect: EDS-51224 - SPC: getEnterpriseAccountLedgerDetailsV1x0: Do not include duplicate payments in the response
Customer Impact: Incorrect display of certain payment transactions due to data mapping inconsistency. No financial impact.
Root Cause: During enhancement to include payment channel and source, a structural mismatch between ICOMS tables was not accounted for. The Transaction Master table stores split payment amounts (multiple records per payment), while the payment channel/source table maintains a single record per payment, resulting in inconsistent data mapping.
Corrective Action: Conduct deeper design reviews with ICOMS Billing team for cross-table dependencies, enhance integration test coverage for split-payment scenarios, and strengthen validation checks during API enhancements.
P2 Defect: EDS-51264- SPC: getEnterpriseAccountLedgerDetailsV1x0: Combine split payments even though it is split with different service categories.
Customer Impact: Split payment transactions were returned with multiple service codes for a single payment, leading to unexpected transaction representation. No financial impact.
Root Cause: ICOMS billing design splits a single payment based on receivable buckets. Historically, split payments carried the same service code. A recent service code expansion in ICOMS introduced multiple service codes within a single split payment. The API behavior surfaced this design change, resulting in unexpected output.
Corrective Action: ICOMS Billing team to formally communicate design changes impacting downstream systems. Establish structured change notification and impact assessment process for dependent applications prior to implementation.
DSB (P2-P4)
P2 Defect: UPC couldn't read "role" from Identity messages. Code changes were deployed as a part of hot-fix to update identity messages with role information. Contacts are saved in PING, and subsequent calls will sync the role info after this fix
Customer Impact: UPC integrations received identity messages without the “role” attribute, resulting in missing/incorrect role data on downstream reads.
No data loss: contacts were saved in Ping; role information was delayed until the hot-fix and subsequent syncs propagated the corrected attribute.
Impact limited to flows/features that rely on “role” from identity messages; resolved after hot-fix with progressive synchronization.
Root Cause: Identity messages did not include/mapped the “role” attribute, causing UPC to be unable to read it (schema/field omission).
Gap in contract validation between Identity message producers and UPC consumers allowed the missing attribute to reach production unnoticed
Corrective Action: Add end-to-end contract tests between Identity producers and UPC consumers; include low-volume paths in canary checks.
Implement versioned message schemas with backward-compatible mappings and explicit release checklists.
Consumer communication and sign-off for schema changes; document required attributes and deprecation timelines.

## Slide 6: Rollout Success
Key Highlights
Chart: Rollout Success - Applications
| Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct
Seamless Entertainment | 7 | 7 | 3 | 2
Domain Services | 2 | 3 | 4 | 2
Auth ID | 4 | 1 | 3 | 3
DSB | 5 | 3 | 5 | 6
Enterprise Data Services | 17 | 9 | 9 | 5
Rollbacks | 1 | 2
Unsuccessful
Success % | 1 | 1 | 0.95833 | 0.88889
Chart: Releases - Applications
| Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct
HotFix/ BreakFix | 5 | 1
Major | 14 | 9 | 14 | 8
Minor | 21 | 9 | 9 | 10
Mitigation Plans to Increase Success Rate |  | 
Executive Summary | Root Cause | Lessons Learned
Post the monthly deployment of the EDS Cache, the application exhausted the Redis connection pool, which degraded response times and led to SocketTimeoutExceptions. To prevent further impact, traffic was routed to the DR environment and prod changes were rolled back | The system's approach of performing a Redis database check for every Kafka message to prevent duplicates created a heavy Redis workload, which exhausted the Redis connection pool. This led to degraded performance in EDS Cache Redis Account database and dependent service and listener components | Implement mandatory design reviews before deployment to catch architectural issues early Require performance testing for Redis dependency changes to prevent production incidents
Canary rollout of Streamline Authentication upgrade to Spring Boot was rolled back; after NBOP tool reported re-authentication issues for customers thru Agent channel. Impact was minimal due to low traffic (0.01%). | Streamline Authentication Spring Boot upgrade to new version did not maintain backward capability for accountauthtoken API by NBOP for customer authentication. | Ensure backward compatibility during upgrades. Address regression test gaps. Enhance Prod Ops monitoring, to detect low-volume, client- or app-specific traffic and errors.
Seamless Entertainment: 2 Major deployments Domain Services: 2 Minor deployments Auth ID: 3 Minor deployment DSB: 2 Major, 4 Minor deployments, 1 Rollback Enterprise Data Services: 4 Major, 1 Minor deployments, 1 Rollback | 
Mitigation Plans for Unsuccessful Releases |  | 
Executive Summary | Root Cause | Lessons Learned
There were no unsuccessful releases in Feb 2026 |  | 
Notes: Hotfix Deployments​
January’26
DSB
UPC wasn't able to read "role" from Identity messages. Code changes were deployed as a part of hot-fix to update identity messages with role informations. Contacts are saved in PING and subsequent calls will sync the role info after this fix
December’25​
Seamless Entertainment​
CHPROJECT-20653
account-link-service: PiNxt is calling a non-existing endpoint for updating account link status. Added new endpoint to match what PiNxt is calling AccountLinkService with. This is a temporary fix until PiNxt fixes the endpoint on their end. - 12/17/25
CHPROJECT-20653
data-share-service: ESPN_UNLIMITED was removed from entitlements mapping because we did not expect Comcast to need it. They in fact do require an entitlement for ESPN_UNLIMITED, so we've added it back. -12/15/25
CHPROJECT-20653
PiNxt is calling us with an incorrect request body for Xumo devices during their Fed Auth flow. They cannot fix it until mid January. Hence. we have made the change to create Xumo accounts no matter the hasLinkStatus value. We will revert this change once PiNxt is in Prod. We need to notify data share service on /link to cover the side effect.
account-link-service: Xumo accounts now always start in INITIATED state regardless of hasLinkStatus flag. Data Share Service notification now triggers for Xumo partner even when account is already linked (304 response) - 12/15/25
CHPROJECT-20653
New accounts shared with Comcast for use on the Xumo device, won't be able to have the entitlements displayed until after the customer agrees and consents. If they consent after the initial entitlement, Xumo is not polling for this information, and a change is needed for Charter to manually push a notification as a temporary solution until the CIMA solution is deployed by Comcast for long term use. This change will allow them to launch on schedule.
account-link-service: Call data-share-service /notify-linked endpoint for each LINK call. - 12/10/25
CHPROJECT-20321
dtc-recon-service: There has been minor enhancements in logging and observability in general. Added a fix to cancel a job during post-processing, which gives us a handle on the reconciliation job context. Switched Disney and Televisa Univision reconciliation to run in an automated fashion without manual intervention.
dtc-paramount-recon-service: Fix to mitigate partial updates to the dtc entitlements document. This will ensure fields NOT being removed when it is an empty/null value.
direct-to-customer: Fix to mitigate partial updates to the dtc entitlements document. This will ensure fields NOT being removed when it is an empty/null value.
effie-consumer-it-data: Fix to ensure real time entitlement processing does not update Disney duo basic inclusion products if there is only an entitlementCodeTxt difference. These unnecessary updates can lead to issues where CSG events overwrite Ascendon events when they occur at the exact same time.
tc-subscriber-monitoring-service: Fix to phase one cache-miss endpoint to ensure entitlement Ids are rotated correctly and products retain activation.
data-share-service: Notify comcast each time new /notify-linked endpoint is called. Change "appId" and "tier" for ESPN_PLUS to "ESPNPlus" and "Basic" - 12/10/25
​October’25​
Seamless Entertainment​
Reconciliation snapshot file generated by Charter for Paramount and Disney has an issue with the last line not being flushed out prior to uploading the file to respective buckets effie-data-extractor:
Fixed issue with file flushes - 10/02/25
September’25​
Seamless Entertainment​
CHPROJECT-25089, CHPROJECT-24728 - 9/25/25​
The WBD recon job has been shown to overwrite data updates from other applications due to its design. Until these issues can be addressed, preventing the recon from making changes in production​
To resolve some performance issues with various DTC reporting job, the Effie-data-extractor has internal changes to dynamically adjust its internal work Queue and batch size and ensure memory limits are considered. Also updated the monthly account cleanup job to run on the 5th (instead of the 1st) so it doesn't interfere with the DTC recon jobs that run on the first. Updated the scheduled for both the Disney and Paramount recon snapshot jobs so they don't overlap and paramount finishes before 10PM (mountain) as requested by Paramount​
​
CHPROJECT-25089 - 9/17/25​
The DTC Activation History reporting job in production has major performance issues and the job can take up to 12 hours to finish. This impacts downstream clients that use this data for DTC reporting needs​
Effie-data-extractor​
Fixed performance issues with DTC Activation History Job​
Split up of activation history file​
Fixed DTC reporting summary file name​
Enhanced DTC reporting job performance ​
​
CHPROJECT-24728, CHPROJECT-26077 - 9/15/25​
While evaluating the changes made for the Transactional Billing 1.1 project, there remained some cases where incorrect prices were still showing up in both AOS and SSPP. It was determined that a major cause of these were different RDM Codes for the same product being used in the CSG and Ascendon billers. The changes in direct-to-customer for this release update our code mappings to reflect these changes when returning available offers to the front-end applications​
​
CHPROJECT-24728, CHPROJECT-26077 - 9/11/25​
dtc-consumer​
Fixed a bug in dtc-consumer that prevented messages from being processed correctly if the customer has no CSG Standard Codes, and the app checks for an Inclusion product​
dtc-recon-service​
AMC-Recon - Handling multiple dtc entitlement records fetched for given entitlement Id​
AMC-Recon-Cleanup - Find record by entitlement id and don't fall back on identity guid for AMC and don't send the corresponding metric from the report​
Effie-data-extractor​
DTC reporting - split into multiple smaller files and included a summary file​
Delete local temp files when jobs finish​
Created 3 new pod groups: extractoradhoc, extractordtcmiscreporting, extractordtcactivationhistory​
dtc-everpass-service​
Allow provisioning codes and install codes come in separately​
New field "nfstNewCustomerDiscount" addition in ReportingFlags metadata and update activations/accounts csv file to populate the new value for the column "nfstNewCustomerDiscount"​
Add SPC call and append orderID and orderDate to CSV Generation​
Effie-consumer-it-data​
Deleted old entitlements when duplicate entitlements are created for old and new account ids during account transfer​
​
CHPROJECT-26077 - 9/4/25​
Fixes to resolve prod issue with running the Paramount and Disney snapshot recon jobs​
Effie-data-extractor​
Enhanced additional and system logging in DTC reporting worker code​
Fixed NPE when additional logging is enabled and items from work queue are null​
Explicitly created beans for ThreadPoolTaskScheduler and TaskScheduler to capture errors and log them​
​
CHPROJECT-24728, CHPROJECT-26077 - 9/3/25​
The DTC team has been monitoring dry runs of the Peacock reconciliation process and reviewing results before actual runs to validate stability of the process. For NBC/Peacock there have been multiple runs without concerns, so the team will be updating the flag to do an automated run in production rather than a dry run followed by a manual run, moving forward​
Since completing the SKU Swaps for the new Hulu Inclusion and ESPN Unlimited offer, some issues have been seen with the Disney recon. This deployment will include changes to address those issues and ensure the job runs to completion, and updates all difference records accurately​
This deployment includes two changes for EverPass, the first will be to update the location for reporting so that data feeds can begin to be sent to Video Insights for reporting and quality analysis. The second change will separate out FCO values between NFL Sunday Ticket, and Peacock Sports Pass. Currently the same value is being used for both products ​
Some additional updates will be made to address Seamless Entertainment needs, these include RDM code updates, and a fix to address a scenario where an upgrade was not switched to an inclusion process correctly​
​
​
August’25​
Seamless Entertainment​
CHPROJECT-26077 - 08/28/2025​
direct-to-customer​
Added logging for sending perff communication message for UCC eligibility notification​
Fixed issue with notify endpoint that caused certain partners not to be added to Activation History report​
effie-consumer-it-data​
Removed customer classification and sub-classification considerations when deciding if an account can upgrade entitlements​
​
CHPROJECT-24728, CHPROJECT-26077, CHPROJECT-24527 - 08/27/2025​
dtc-paramount-recon-service business logic fixes​
Data Conflict fix when multiple differences are found​
Fixed markdown message to webex room​
Added configurable explicit wait to account for mongo secondary read delays at dtc​
Added rule evaluation to handle Paramount canceled for DATA_CONFLICT​
Fixed false db updated failures for ProductStatusChangeReason.ADDED​
direct-to-customer​
Added logging for sending perferred communication message for UCC eligibility notification.​
Fixed issue with notify endpoint that caused certain partners not to be added to Activation History report​
dtc-recon-service​
Refactored metrics gathering and reporting (Tech Debt)​
Stopped using String job type values in favor of using an Enum (Tech Debt)​
Product already activated count metric added for AMC recon​
File last modified date issue fix for AMC recon​
dtc-everpass-service​
Migrate Everpass from 7-product to 2-product family architecture ​
Populate order number and order date in cvs using SPC call​
effie-data-extractor​
Removed IdentityGUID from paramount extraction​
Disney Recon config to run everyday at 2AM MST​
effie-consumer-it-data​
Added customer classification and sub-classification considerations when deciding if an account can upgrade entitlements.​
Added partner notifications for user type changes for Paramount products​
Updated ESPN with missing codes and cleaned up unused codes​
effie-shared-config​
Added dtc_everpass_partner_entitlement with primary and secondary key​
​
CHPROJECT-24854, CHPROJECT-24853, CHPROJECT-26077 - 08/20/2025​
dtc-consumer​
Changed the version to 1.0.0 to since TX Billing 1.0 is in production​
Changed some logging to ensure that base class values are in the toString calls.​
dtc-nbc-service​
Removing UCC filtering for Fox One, Duo and ESPN Unlimited products, as they are now supported.​
direct-to-customer​
Remove /offers/eligible filtering by product for ESPN Unlimited and FOX One products​
Remove UCC filtering for Duo, ESPN Unlimited and FOX One products​
consumer-it-data​
Remove disabled products list check in entitlement add logic-->Added disaster recovery profile to stop crash loop of disaster recovery pod​
​
CHPROJECT-26077 - 08/17/2025​
consumer-it-data:​
Onboarding Hulu and support for Sku Swap​
dtc-consumer​
Fallback to inclusive offering of ESPN if ESPN a la carte product gets cancelled​
effie-data-extractor​
Minor modification to remove the filter criteria for productPurchaseType to be present while doing product status change​
​
CHPROJECT-24854, CHPROJECT-24853, CHPROJECT-26077 - 08/14/2025​
direct-to-customer:​
Fox and ESPN unlimited onboarding​
Prevent UCC notifications for ESPN, Fox ONE, and Hulu for now​
consumer-it-data:​
Support for bulk load​
dtc-everpass-service​
Renamed daily/nightly job components to activations for clarity and consistency.​
Added daily complete snapshot report generation with comprehensive CSV export of all entitlements and products.​
Enhanced Webex service with file attachment capability for report notifications​
Extracted S3 operations into dedicated S3Service for improved code reusability​
Added S3 file download functionality with temporary file handling​
Refactored CsvFileUploadService to use S3Service for S3 operations​
Optimized daily complete snapshot CSV generation for memory efficiency by streaming data directly to GZIP compression without collecting records in memory​
Updated FCO validation message processing to handle new nested JSON structure with DataElements​
effie-data-extractor​
Activation attempt reporting failure reason enum fix and shared-domain lib(new ESPN product info) upgrade​
Removed ProductPackagingType.BUNDLED_PRODUCT check on the ProductId.getProductPackagingType()​
With the above change, for any packaging type SINGLE_PRODUCT/BUNDLED_PRODUCT after the sku swap the CharterInternalProductId will be updated with the new productId​
effie-data-extractor-config​
Disney recon job scheduler to run at 2 AM MDT on the first day of every month​
​
CHPROJECT-24728 - 08/06/2025​
dtc-recon-service​
Updated Direct Link scheduling properties​
Send messages to correct Webex room​
effie-data-extractor:​
New DTC reporting columns added ​
Creation of summary file for equipment v1 and v2​
Fixed threading issue with DTC entitlements update endpoint​
Added javax validations to DTC entitlements endpoint payload request​
Enhancements to paramount recon job and identityGuid lookup.​
effie-data-extractor-config:​
Increased worker threads for activation attempt history reporting​
sftp-upload:​
Add equipment and equipment_v2 domains​
dtc-everpass-service​
Account based report​
ignoreFcoValidation field added​
​
July’25​
Seamless Entertainment​
CHPROJECT-26077: Enhancement to provide Hulu as an inclusion offer to all TV Select, TV Select Signature, TV Select Plus, and equivalent packages. Hulu ad-free to be offered as an upgrade path for these inclusion offer customers. Any non-inclusion offer customers will have Hulu a la carte offers made available to them. This expands available value of SE services included in TV packages and available a la carte to internet customers. -7/28/25​
CHPROJECT-24728 dtc-everpass-service: Store reports in dtc buckets plus, added product name to the eligible products report -7/21/25​
CHPROJECT-24728 dtc-everpass-service: Delivered enhancements for memory optimizations, some minor fixes and kafka configuration changes - 7/18/25​
Effie-data-extractor: New job to publish DTC reporting activation data into S3 bucket, effie-shared-config: onboarding of DTC partner activation history to allow queries to this domain dtc-consumer, Added DLT and logging for errored JSON messages dtc-paramount-recon-service, Webex notification, and memory usage improvements -7/9/25​
DTC-recon-service: Update Webex integration secrets for dtc-recon-service reports direct-to-customer, Expose Partner API Response in "Product Status Change" Endpoint effie-data-extractor: --> Deploy latest version - 7/31/25​
DSB​
Resolved edge case scenarios affecting contact last modified dates, which had prevented port-out customers from generating transfer PINs in AOS – 7/17/25​
​
June’25​
Seamless Entertainment​
​
CHPROJECT-21084 effie-data-extractor: Changes include opening and closing of the SFTP client only when a file is ready to be uploaded (currently a single open/close is utilized for the duration of the job). Additionally, switching the retry framework (from Spring annotation to Spring Retry Template) to give us more insights into failures with more logging details - 6/30/2025​
CHPROJECT-20317 dtc-consume: Revert to prior prod version because there is an issue with GSLB changes and it wasn't found during prod deployment validations as this app is only being used for ORT testing and no Transactional Billing data was flowing at night - 6/27/2025​
CHPROJECT-20869 effie-data-extractor: Notified Peacock/NBC to cancel ~600k accounts that were inadvertently activated. Cancellations were processed through a job in the Effie data extractor. No code changes are required, just the execution of a curl - 6/25/2025​
CHPROJECT-20317 dtc-consumer: Change Watch URL configuration for AMC+ and MAX​
effie-data-extractor: Updated EdgePlatform weekly scheduled jobs to run daily instead of Saturday - 6/11/2025​
CHPROJECT-20869 dtc-consumer: Resolved the issue where DTC created NBC entitlements for invalid accounts. Updated DTC partner entitlement DocDb data to reflect the product cancellation and ensured the activation dates are updated based on data from the Effie Integration team, provided in an attached file for a Python script to read and update the database - 6/4/2025​
Enterprise Data Services​
CSHARED-11455 SPC - getOrderDetailsV1x3: Fetch missing soloOrderID/soloWorkOrderID/order details from Solo when RW_STRTGY=BLR_ISO_ONLY/BLR_ISO_FIRST & BLR_ISO_PRVDR=DSC – 6/25/2025​
​
May’25​
Seamless Entertainment​
CHPROJECT-20317 dtc-consumer: Bugfix to properly handle upgrading to Disney+ Duo Premium (TX Billing ORT) CHPROJECT-18340 Effie-data-extractor: Changes to download S3 files locally and process (mitigates network issues) - 5/29/2025​
CHPROJECT-18340 - directtocustomer: Bugfix to enable paramount cancel notifications to go through on override of the change reason - 5/19/2025​
CHPROJECT-20317 - dtc-consumer: Fixed issue where a la carte purchases were showing as a purchase type of inclusion, Fixed issue where higher tier upgrades and standalone products get canceled, but the existing inclusion offer is not re-instated. direct-to-customer: Added Watch URL for Disney DTC product, DISNEY_DUO_PREMIUM_STANDALONE - 5/21/2025​
CHPROJECT-20869 - Effie-data-extractor: minor fix that ensures the Task Scheduler doesn't get shut down when a job completes and fails to start subsequent job - 5/9/2025​
​
April’25​
Seamless Entertainment​
CHPROJECT-20869, CHPROJECT-18340, CHPROJECT-20174: Database script - update Peacock last transition Status, update Paramount+ INCLUSION productPurchaseType - 4/30/2025​
CHPROJECT-20869: Fix Duplicate Product creation within the same product family - 4/02/2025​
​
March’25​
Seamless Entertainment​
1. CHPROJECT-20869: DTC - NBC Cancel Update - 3/19/2025​
2. CHPROJECT-20869: DTC Duplicate Product Data Cleanup-3/28/2025​

## Slide 7: Product Health Measure
Key Highlights
Application Availability:
All applications were at 100% availability
ThreatMetrix:
The optimized login policy was enabled in Prod on 2/18, based on confirm fraud scenarios truth data analysis in collaboration with Lexis-Nexis. This optimization is expected to increase our fraud auth attempt capture by 42%; while keeping an exceptionally low 1.9% friction rate for real customers.
Vulnerability Remediation
Application Servers (10): Legacy application servers (pending decommission)
Database Servers (3): The vendor has released updates to resolve these issues and will be applied in next monthly patch cycle.
Chart: Availability Percentage - Applications
| Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct
Seamless Entertainment | 100 | 100 | 100 | 100
Domain Services | 100 | 100 | 100 | 100
Auth ID | 100 | 100 | 100 | 100
DSB | 100 | 100 | 100 | 100
Enterprise Data Services | 100 | 100 | 100 | 100
ThreatMetrix – Login Event Evaluation Trend |  |  |  | 
Status | Count | %February | %January | MoM
Pass | 11,793,971 | 47.09% | 39.57% | 
Reject | 1,021,371 | 4.08% | 4.00% | 
Review | 12,228,109 | 48.83% | 56.43% | 
Total Login Events Evaluated Count | 
January | 22,040,785
February | 25,043,451
Chart: Vulnerabilities
| Action Required | Remediation Scheduled | Decommission Pending | Closed Last Month | Closed YTD
Enterprise Data Services | 3 | 10 | 86 | 86

## Slide 8: Product Health Measure
Non-Critical Impairments and Degradations |  |  |  |  |  |  | 
Impacted App | Causing App | Degradation /Impairment | Duration (Hours) | Customer Impact | Executive Summary | Mitigation Steps | Lessons Learned/ Next Steps
SPC | Database | Impairment | 0:17 | Agent OS and Buyflow saw ~0.14% transaction failures due to lost connectivity to DRL PROD DB, causing multiple SPC API failures. | OS-related error alerts on all three DRL DB nodes led the DBA team to perform a rolling reboot of the DRL PROD DB. This closed active connections and briefly impacted Agent OS and Buyflow. Services recovered after reboot completion, with no ongoing issues. | Performed rolling reboot of DRL PROD DB to clear OS errors. Verified DB connectivity, SPC API health, and application stability post-reboot. | Strengthen coordination and notification for DB maintenance/restarts.
UPC, EDS-AC(ECL), EDS-MDA | Network | Impairment | 0:23 | Applications impacted: Buyflow, DSB, Spectrum Mobile. Failure rates: UPC: 2.85% EDS‑AC (ECL): 6.69% EDS‑MDA: 6.803% Customer experience: Elevated transaction failures; failed transactions were successfully reprocessed during MDA retry. | During a planned Nexus 9K switch upgrade and associated failover in the AZ01 environment (CHG279097), network connectivity to NCW was disrupted, causing traffic to fail over to NCE and, for a period, to be split across both NCW and NCE for UPC. This led to JDBC connection exceptions for UPC, ECL, and MDA, impacting Buyflow, DSB, and Spectrum Mobile with increased transaction failures. EDS Ops and Network teams stabilized routing and restarted affected components, after which connectivity normalized and failed transactions were successfully retried. | Engaged Network team to disable NCE side to stabilize traffic paths. Requested DSB and Spectrum Mobile teams to restart their applications. Performed restarts for ECL and MDA Core to clear JDBC connection exceptions. Confirmed that failed MDA transactions were successfully processed on retry and that error rates returned to normal. | Improve network failover planning and validation for AZ01 to prevent split traffic scenarios between NCE and NCW. Require closer coordination and communication between Network and EDS Ops during planned network changes (e.g., switch upgrades/failovers).
UPC, CPP, Chat Services, SPC-ES | Network | Impairment | 0:45 | Applications impacted: Buyflow, DSB, Spectrum Mobile, UPC, CPP, Chat Services Failure rates: UPC: 0.5% CPP: 94.49% Chat Services: 81% Buyflow, DSB, and Spectrum Mobile experienced intermittent failures during the network outage | During a Nexus 9K switch upgrade (CHG279095), a failover from A side to B side in the AZ04 environment failed when a B-side Nexus 9K device went offline. This caused AZ04 to become inaccessible and disrupted network connectivity, impacting multiple applications. With NCW connectivity down, traffic automatically failed over to NCE, and EDS Ops observed concurrent traffic on both NCE and NCW for UPC. This led to high failure rates for CPP and Chat Services and some impact to UPC, Buyflow, DSB, and Spectrum Mobile. Network routing changes and targeted restarts restored normal service. | Engaged Network team to disable NCE for UPC to eliminate concurrent NCE/NCW traffic. Requested DSB team to restart their services to recover from connectivity issues. For SPC-ES, switched traffic from NCW to NCE to bypass the impacted path. Monitored application and transaction health until error rates returned to normal. | Strengthen failover validation for Nexus 9K upgrades to prevent full environment inaccessibility. Enhance coordination and real-time communication between Network and EDS Ops during planned network changes.
Critical Outages |  |  |  |  | 
Application | Summary | Duration (hours) | Customer Impact | Mitigation Steps | Lessons Learned
There were no critical outages in Feb 2026 |  |  |  |  | 

## Slide 9: Product Health Measure
Non-Critical Impairments and Degradations |  |  |  |  |  |  | 
Impacted App | Causing App | Degradation /Impairment | Duration (Hours) | Customer Impact | Executive Summary | Mitigation Steps | Lessons Learned/ Next Steps
SPC | PINXT Shared Gateway | Impairment | 1:46 | Application impacted: Buyflow Impact: ~0.21% failures due to 503 “Service Temporarily Unavailable” errors from the PINXT Shared Gateway endpoint for getSeamlessEntertainmentAppsV1x0 | Buyflow experienced a small increase in failed transactions (0.21%) caused by 503 errors from the PINXT Shared Gateway endpoint for SPC service getSeamlessEntertainmentAppsV1x0. The issue was traced to a traffic shift from the Prod active environment to an Inactive environment for the PINXT Shared Gateway endpoint. Once traffic was returned to the Prod active environment, errors stopped, and service normalized. | EDS Ops identified 503 errors from the PINXT Shared Gateway endpoint and engaged the PINXT Shared Gateway team to restore traffic from the Inactive environment back to the Prod active environment for the PINXT Shared Gateway endpoint and monitored Buyflow and API error rates to confirm full recovery. | Ensure clear communication and coordination between EDS Ops and the PINXT Shared Gateway team before and during traffic shifts.
SPC | Network | Degradation | 2:12 | Application: Buyflow Performance degradation (increased response times); no ongoing impact after fix and validation. | Buyflow experienced latency on GetEquipment calls when connectivity between SPC and EDS Cache Services was blocked by a data center firewall, driven by an Illumio policy. EDS Ops engaged the Network/Firewall team, who identified and corrected the policy. Traffic was rerouted to NCW to mitigate impact, and service performance returned to normal once connectivity was restored and validated. | EDS Ops temporarily switched EDS Cache traffic to NCW to restore service. Firewall team updated Illumio policy, adding required IPs to allow traffic. | Strengthen change controls and impact analysis for Illumio/firewall policy updates on shared services
Ecosystem Resiliency Improvement Worklist |  |  | 
Issue | Improvement/Action Plan | Target Date | 2026 Impact Minutes
EDS- AnyConnect: Netserv impairment caused by SoloCache unavailability [AWS SSD HBase issue] | The required MAC address-to-account number correlations can be retrieved from other data sources [DRL, DSCache]. To improve resilience, EDS to develop a solution that implements a feature flag, allowing data source switch as needed for retrieving the required data | Mar’2026 | 
Chart: MoM Critical Outages
| Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec
2025 | 1 | 1 | 1 | 1 | 2
2026
Chart: MoM Non Critical Impairments and Degradations
| Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec
2025 | 4 | 2 | 5 | 3 | 1 | 1 | 6 | 8 | 10 | 4 | 2 | 3
2026 | 1 | 5

## Slide 10: Data Services Development- Platforms
February 2026
Software & Data Platforms

## Slide 11
4. Product Health Measure |  |  |  | 
There was 1 critical outage |  |  |  | 
Team | Availability (Last Month) | # Critical Outages/ Duration (Last Month) | Availability (YTD) | # Critical Outages/ Duration (YTD)
Effie | 100% | 0/0:00 | 100% | 0/0:00
CATS | 100% | 0/0:00 | 100% | 0/0:00
EDP | 100% | 0/0:00 | 100% | 0/0:00
SOLO | 100% | 0/0:00 | 100% | 0/0:00
PING | 100% | 0/0:00 | 100% | 0/0:00
Gateways - AWS | 99.85% | 1/1:00 | 99.93% | 1/1:00
Gateways - DC | 100% | 0/0:00 | 100% | 0/0:00
2. Quality and Dev Efficiency |  |  |  | 
There were 2 (P2-P4) Production Defects |  |  |  | 
Team | P0-P1 Defect Leakage to Prod (Last Month) | Total Prod Defects(P2-P4) (Last Month) | P0-P1 Defect Leakage to Prod (YTD) | Total Prod Defects(P2-P4) (YTD)
Effie | 0 | 0 | 0 | 0
CATS | 0 | 0 | 0 | 3
EDP | 0 | 0 | 0 | 0
SOLO | 0 | 2 | 0 | 2
PING | 0 | 0 | 0 | 0
Gateways - AWS | 0 | 0 | 1 | 3
Gateways - DC | 0 | 0 | 0 | 0
3. Rollout Success |  |  |  |  |  | 
There were 28 deployments, 26 Successful, 1 Rollback, 1 Unsuccessful |  |  |  |  |  | 
Team | # of deployments (Last Month) | # of Rollbacks (Last Month) | # of Unsuccessful deployments (Last Month) | # of deployments (YTD) | # of Rollbacks (YTD) | # of Unsuccessful deployments (YTD)
Effie | 0 | 0 | 0 | 0 | 0 | 0
CATS | 1 | 0 | 0 | 9 | 0 | 0
EDP | 4 | 0 | 0 | 5 | 0 | 0
SOLO | 7 | 0 | 1 | 18 | 0 | 1
PING | 5 | 0 | 0 | 9 | 0 | 0
Gateways - AWS | 6 | 1 | 0 | 20 | 2 | 0
Gateways - DC | 5 | 0 | 0 | 10 | 0 | 0
1. On-Time and Planned Delivery |  |  |  |  |  |  |  |  |  | 
There were 3 Track-1, 1 Track-2 and 3 Subcontracted work items delivered |  |  |  |  |  |  |  |  |  | 
Team | # Track 1 delivered on-time (Last Month) | # Track 2 delivered on-time (Last Month) | # Subcontracted delivered on-time (Last Month) | # Sustainability delivered on-time (Last Month) | # Date changes for Track 1-2 (Last Month) | # Track 1 delivered / % completed on-time (YTD) | # Track 2 delivered / % completed on-time (YTD) | # Subcontracted delivered / % completed on-time (YTD) | # Sustainability delivered / % completed on-time (YTD) | # Date changes for Track 1-2 (YTD)
Effie | 0 | 0 | 0 | 0 | 0 | 0/0% | 0/0% | 0/0% | 0/0% | 0
CATS | 0 | 0 | 0 | 0 | 0 | 1/100% | 1/100% | 0/0% | 0/0% | 0
EDP | 0 | 0 | 0 | 0 | 0 | 0/0% | 0/0% | 0/0% | 0/0% | 0
SOLO | 0 | 1 | 0 | 0 | 0 | 0/0% | 3/100% | 0/0% | 0/0% | 0
PING | 0 | 0 | 3 | 0 | 0 | 0/0% | 2/100% | 3/100% | 0/0% | 0
Gateways - AWS | 3 | 0 | 0 | 0 | 1 | 4/100% | 3/100% | 0/0% | 0/0% | 6
Gateways - DC | 0 | 0 | 0 | 0 | 0 | 0/0% | 0/0% | 0/0% | 0/0% | 0
Notes: * Unsuccessful releases categorize canary deployments that were stopped due to issues found in either one of the validation stages (before 50%) or during release monitoring

## Slide 12: On-Time and Planned Delivery
Key Highlights
Track 1:
Gateways – AWS
  SCS Tech Amenity Portfolio Home Page (CHPROJECT-20937/CHCAPABLTY-32918) Personalized PSP homepage displaying bulk provided services. Portfolio level access enabling property owners to view all accounts and associated services within their portfolio. Non-bulk homepage personalization showing Account Executive name and contact information for direct customer support. [02/11]
  SCS: Visium IP Gateway - MVP (Community & Amenity Entertainment) (CHPROJECT-3722/CHCAPABLTY-26743) One-to-many media management solution with mobile app control for multiple TVs. Features include synchronized video streaming, custom digital signage, channel management, and private audio streaming for patrons. A secure system with property management software integration and brand-aligned content delivery ensures licensing compliance while optimizing the TV environment and enhancing customer engagement. [02/26]
  PI and PiLite Migration Phase 2 (CHPROJECT-21545) All existing clients of Pi and PiLite integrations were migrated to PINXT, ensuring that Pi and PiLite were decommissioned by the end of the year 2025. [02/06]
Track 2:
  SOLO
  SOLO | Containerization and CaaS Migration | Order (CHPROJECT-21572) Migrate order domain from VMs to CaaS. [02/04]
Subcontracted:
  PING
  WiFi Sustainability Ticket: AAA, Database, & Automation (CHPROJECT-24437 / CHCAPABLTY-31054) Ping Wifi Service Directory (WSD) objects had increased to ~257M. This effort enabled manual purging of the excess objects.
  WiFi Service Directory (CHPROJECT-24437 / CHCAPABLTY-31054/CHCAPABLTY-35073) 90 million expired WiFi profiles with randomized MAC addresses have been purged from the WiFi Service Directory, and automation has been implemented to perform these purges on a recurring basis.
  Ping Directory Data Audit Automation(CHPROJECT-31345 / CHCAPABLTY-36737) Migration of Ping Directory Audit database from older X7 to newer/supported X9 version [02/09]
Chart: On Time and Planned Delivery - Platforms
| Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct
Track 1 | 3 | 4 | 3 | 3
Track 2 | 6 | 8 | 8 | 1
Subcontracted | 5 | 1 | 3
Sustainability
Chart: Subcontracted Delivery - Platforms
| Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct
Effie
CATS | 1
EDP | 1 | 1
SOLO | 1
PING | 2 | 3
Gateways - AWS
#REF! | 1
Gateways - DC

## Slide 13: Quality and Dev Efficiency
Key Highlights
Gateways-AWS: 9 in Dev, 3 in Test
CATS: 1 defect found in Dev
SOLO: 2 (P2-P4) defects found in Prod, 9 in Dev, 5 in Test
Gateways – DC, Effie, EDP, PING: No defects found
Chart: Gateways - AWS
| Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct
Prod | 2 | 4
Dev | 3 | 3 | 7 | 9
Test | 2 | 5 | 5 | 3
Number of Test Cases | 1459 | 1469 | 1480 | 1493
Chart: Gateways - DC
| Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct
Prod
Dev
Test
Number of Test Cases | 4460 | 4472 | 4695 | 4742
Chart: CATS
| Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct
Prod | 3 | 2 | 3
Dev | 2 | 3 | 1
Test
Number of Test Cases | 28 | 33 | 41 | 53
Mitigation Action Plans for improving Quality |  |  | 
Summary | Customer Impact | Root Cause | Corrective and Preventive Actions
Chart: SOLO
| Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct
Prod | 2 | 2
Dev | 11 | 20 | 15 | 9
Test | 5
Number of Test Cases | 577 | 404 | 416 | 430
Note: 12’25 There is a significant dip in the number of test cases due to the decommissioning of legacy VM based test cases for customer and service domain. Newly created CaaS based test cases consolidated multiple test cases together, so overall count was reduced.
Notes: Production Defects​
​ February’26
SOLO (P2-P4) SOLOSYNC-6691 (P2) - Order domain transactions in SoloServices PROD are experiencing database deadlock errors ("deadlock detected while waiting for resource"). However, there is no customer impact as the retry mechanism is successfully processing all orders on subsequent attempts.
Customer Impact: No business impacts since the orders are getting synced after retry / refresh.
Root Cause: Yet to be determined, however, it is a technical database deadlock issue due to resource unavailability
Corrective and Preventative Actions: TBD
(Related to Solo Modernization - SOLOSYNC-6688 (P2) - Numeric Overflow issue for Order ENI/Refresh - SoloSync is failing to round off the value to a proper integer (from 0001 to 1) and is consequently appending this value to the order number for work order numbers Customer Impact: This will adversely affect downstream teams such as OIS, who are verifying work order IDs in the format
Root Cause: SoloSync is failing to round off the value to a proper integer (from 0001 to 1) and is consequently appending this value to the order number for work order numbers. This issue has been identified as part of the order domain mirroring
Corrective and Preventative Actions: Implement strict format validation and conversion in SoloSync (with tests and monitoring) to ensure work order numbers are consistently generated in the agreed canonical format before reaching downstream systems (SoloServices)
January’26
CATS (P2-P4)
P2: VAR subscribers could not see DMCA notifications on the Notices site
Customer Impact: They were still able to see to their complaints. This meant it was harder for them to verify if we had attempted to notify them.
Root Cause: The associated query to pull notification information was not properly mapping for all communication types, even though CATS itself was correctly logging them.
Corrective and Preventative Actions: The mapping for the outbound communications was updated to properly account for all associated types. Additionally, pattern matching logic was added in case of changes in the future.
P2: It was reported that Abuse Campaigns were not properly saving modifications to the Email Template selected in the Campaign Workflow
Customer Impact: Legacy Charter subscribers receiving physical letters even if their preferred communication method is set as email.
Root Cause: After investigation it was found that the associated glue table for Abuse Campaign Workflows was not properly recording the communication steps selected.
Corrective and Preventative Actions: The logic to update the Workflow Glue table was updated appropriately. Additionally, logic was created that if a blank entry was encountered, then CATS would retrieve and update the entry prior to sending Abuse Campaign notifications.
P2: It was found CATS was trying to implement a Walled Garden on Distributed SCS accounts.
Customer Impact: There is no customer impact since such suspensions are handled by 11OS for SCS accounts.
Root Cause: The DMCA Communication Process (DCP) appears to be incorrectly calling for a Suspension of these accounts due to confusion in the logic between Tenant and Property Master account associations.
Corrective and Preventative Actions: The Property Master to Tenant account association logic is updated so that CATS no longer attempts to suspend such accounts.
Gateways-AWS (P2-P4)
P2-PINXT-29737: ThreatMetrix Safe/watch/blocklist Request - Employee Self-Service
Customer Impact: No customer impact
Root Cause: Standard operating procedures (QRT testing team tests Seamless Entertainment apps in Prod Env, must submit ThreatMetrix tickets to have accounts whitelisted for avoiding accounts locked out of Spectrum.net due to high number of account accesses/day
Corrective and Preventative Actions: Typical procedure for whitelisting accounts for ThreatMetrix purposes was followed
P2-PINXT-29989: Redventures PiNxt & ATTOS connectivity not working in Prod, unable to retrieve ATTOS session ID
Customer Impact: Blocking testing Redventures flows in stage, inactive, and Prod.
Root Cause: Connectivity related, resolved immediately
Corrective and Preventative Actions: Connectivity related, resolved immediately
P2-PINXT-30123: Account level token not created for Redventures in Inactive/Prod
Customer Impact: No customer impact
Root Cause: Connectivity related, resolved immediately
Corrective and Preventative Actions: Connectivity related, resolved immediately

## Slide 14: Rollout Success
Key Highlights
CATS: 1 Minor deployments
EDP: 4 Minor deployment
SOLO: 7 Minor deployments, 1 Unsuccessful
PING: 3 Major, 2 Minor deployments
Gateways AWS: 1 Hotfix, 1 Major, 4 Minor deployments, 1 Rollback
Gateways DC: 5 Minor deployments
Effie: No deployments
Chart: Rollout Success - Platforms
| Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct
Effie
CATS | 3 | 1 | 8 | 1
EDP | 2 | 2 | 1 | 4
SOLO | 15 | 19 | 11 | 7
PING | 2 | 5 | 4 | 5
Gateways - AWS | 11 | 7 | 14 | 6
#REF! | 1
Gateways - DC | 4 | 3 | 5 | 5
Rollbacks | 1 | 1
Unsuccessful | 1
Success % | 1 | 1 | 0.97674 | 0.92857
Chart: Releases - Platforms
| Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct
HotFix/ BreakFix | 1 | 1
Major | 12 | 12 | 8 | 4
Minor | 25 | 25 | 39 | 23
Mitigation Plans to Increase Success Rate |  | 
Executive Summary | Root Cause | Lessons Learned
Gateway AWS (PiNxt) 1.123 release caused a JWT parse failure in Vox, which impacts the user experience of customers using voice services | Some legacy account-level token claim formats changed in this release, from string to list; without ensuring backward compatibility for all consumers. This resulted in Voice portal backend services unable to parse token impacting voice customers | All PiNxt token format changes to ensure backward compatibility . Regression test gaps to be addressed with voice and SSO test case coverage.
Mitigation Plans for Unsuccessful Releases |  | 
Executive Summary | Root Cause | Lessons Learned
As part of Solo modernization, a 1% canary deployment of the SoloSync Event Manager was implemented in PROD using load balancer iRule configuration. The operations team and CSG conducted initial validations successfully, with no errors during testing. However, when the CSG upstream system started batch processing, it encountered 404-NotFound errors, leading to queuing issues with about 90,000 records out of 11 million total records. Due to the severity of the impact, the change was rolled back immediately via INC#10351202 / eCHG#285812 | The incident was caused by the iRule configuration applied at the Event Manager load balancer level. The load balancer's iRule-based canary routing mechanism failed to maintain session affinity or proper endpoint resolution during high-volume batch operations, resulting in 404 Not Found errors | Time future deployments appropriately with CSG upstream batch processing windows to monitor CSG batch traffic. Review and redesign the canary approach with the architecture team. Plan GTM-level implementation without iRule dependency
Notes: Hotfix Deployments​
February’25
​Gateways-AWS​
PINXT 1.122.1 was deployed as an EBF to rotate client secrets, mitigate a potential credential leak, and enforce client-specific credentials to prevent sharing across multiple clients.
December’25​
SOLO​
A config change has been identified for solo-party-synch-service which is now ingesting 1% real time traffic from solo-customer-eni. Deployed the fix to avoid data inconsistencies for a small portion of the 1% tariff.
August’25​
SOLO​
One of the PROD VMs had old app version running causing discrepancies in processing requests. The impacted JVM instance was stopped, and latest version was deployed to PROD environment​
​
July’25​
Gateways-AWS​
PINXT 1.107.4 was deployed as an EBF to address the BTM issue where customers were not able to run device speed tests from their routers and modems.​
PINXT 1.108.3 was deployed as an EBF to disable the countermeasures check for the centralized auth customers.​
SOLO​
Emergency Change 257645 (Incident 9466574): Deployment of enterprise address service to update the first logic endpoint in configuration. This is to mitigate the issues with scrub address process– 7/30/2025​
​
June’25​
Gateways-AWS​
PINXT 1.105.3 was deployed as an EBF to apply auth rules for all account types combinations in case of multi-account clients. This was a security gap and had no customer impact.​
PINXT 1.105.4 was deployed as an EBF to counter SSPP fraud attack by rate limiting SSPP graph calls as an added security measure.​
SOLO​
Emergency Change 252269 (Incident 9293143): Implemented to distinguish between Enterprise Address and Enterprise Address v2, ensuring correct mirroring setup as intended by Change 251944 – 6/20/2025​
Emergency Change 253359 (Incident 9333572): Disabled processing in EnterpriseAddressV2 to stop data mirroring and reduce load on downstream services like GIS – 6/30/2025​
Gateways DC​
Emergency Change 253206: Updated the dataplatforms client access to both Internal and External - 6/27/2025​
​
April’25​
Gateways-AWS​
1. PINXT 1.102.3 was deployed as an EBF to fix the MTLS integration to address the HSC cable card issue.​

## Slide 15: Product Health Measure
Key Highlights
Platform Availability
Gateways-AWS had a critical outage that impacted the platform for 60 minutes
All other platforms were at 100% availability
Vulnerability Remediation
Oracle patches to be applied in upcoming maintenance cycles.
Chart: Availability Percentage - Platforms
| Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct
Effie | 100 | 100 | 100 | 100
CATS | 100 | 100 | 100 | 100
EDP | 100 | 100 | 100 | 100
SOLO | 100 | 100 | 100 | 100
PING | 100 | 100 | 100 | 100
Gateways - AWS | 100 | 100 | 100 | 99.85
Gateways - DC | 100 | 100 | 100 | 100
Chart: SOLO SLA % Met
| Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct
%SLA Met | 99.39 | 99.45 | 99.61 | 99.38
Target SLA (99%) | 99 | 99 | 99 | 99
Chart: Vulnerabilities - Platforms
| Action Required | Remediation Scheduled | Decommission Pending | Closed Last Month | Closed YTD
CATS | 4
EDP | 4 | 53
SOLO/ ICAPI | 3 | 67 | 109
Gateways-AWS | 1
Gateways-DC

## Slide 16: Product Health Measure
Non-Critical Impairments and Degradations |  |  |  |  |  |  | 
Impacted App | Causing App | Degradation /Impairment | Duration (Hours) | Customer Impact | Executive Summary | Mitigation Steps | Lessons Learned/ Next Steps
SoloSync | SoloSync | Degradation | 2:00 | Fewer than 1% of customer records (~90k) failed to process as expected during the batch window. | As part of the SoloSync Event Manager modernization, 1% of CSG ENI traffic was successfully routed to the Production Event Manager CaaS via an iRule, but once CSG initiated upstream batch processing, the application began returning 404-NotFound errors, causing queuing issues | The change was rolled back, and errors stopped. | Time future deployments appropriately with CSG batch processing so CSG batch traffic can be effectively monitored. Partner with the architecture team to review and redesign the canary deployment approach. Plan GTM (Global Traffic manager) level implementation to eliminate dependency on iRules.
Enterprise Services | GIS | Impairment | 0:52 | ~20% of online orders failed | Buyflow and several Data Platform applications, including SALI and UCM, experienced delays and failures in ordering transactions that required location information. The impact was caused by contention on a GIS database resource. Affected transactions invoked the Enterprise service findLocation to retrieve location data and became blocked while waiting on the GIS database. | GIS team restarted App and DB servers to mitigate the issue | Adjust alert thresholds to notify GIS and stakeholders sooner and minimize the impact. Pending details from GIS on lessons learned.
Critical Outages |  |  |  |  | 
Application | Summary | Duration (hours) | Customer Impact | Mitigation Steps | Lessons Learned
Gateway - AWS | PiNxt deployment on 2/5 night missed health check for required number of Istio Pods. Application was running with just 2 Istio pods instead of 100. PiNxt gateway could not handle peak time traffic load. | 1:00 | Customers company-wide began experiencing login errors when attempting to use the Spectrum TV App with 98% failure rate. Also impacted Spec Core, C3PO, MBO, WinTool, Risk Decision Engine, and SM360 | Prod Ops team shifted traffic to fully scaled healthy Inactive cluster to resolve issue. Pipeline was used to shift Global accelerator weight 100% pointing to that healthy cluster. | Deployment pipeline automation to include auto scaling and health checks. Prod dashboard to compare infra sizing between Active and Inactive cluster. Prod alerting for low infra sizing on active cluster
Ecosystem Resiliency Improvement Worklist |  |  | 
Issue | Improvement/Action Plan | Target Date | 2026 Impact Minutes
There is no item for Feb 2026 |  |  | 
Chart: MoM Critical Outages
| Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec
2025 | 2 | 1
2026 | 1
Chart: MoM Non Critical Impairments and Degradations
| Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec
2025 | 3 | 3 | 5 | 6 | 2 | 5 | 4 | 2 | 1 | 1 | 2 | 2
2026 | 2

## Slide 17: Data Quality and Audits
Chart: Audit Accuracy SOLO, DRL, UPC, Agreements
| Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct
SOLO | 99.98 | 99.98 | 99.98 | 99.98
DRL | 100 | 100 | 100 | 100
UPC | 99.99 | 99.99 | 99.99 | 99.99
Agreements | 99.99 | 99.99 | 99.99 | 99.99
Target (99.90%) | 99.9 | 99.9 | 99.9 | 99.9 | 99.9 | 99.9 | 99.9 | 99.9 | 99.9 | 99.9 | 99.9 | 99.9
Chart: Audit Accuracy SOLO - Effie Account, DTC Service and Effie Entitlement Status
| Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct
SOLO/Effie Account Status | 99.9 | 99.99 | 99.93 | 99.93
L-CHTR Entitlements | 99.93 | 99.9 | 99.9 | 99.91
L-TWC Entitlements | 99.96 | 99.94 | 99.94 | 99.95
DTC Entitlements | 99.97 | 99.98 | 99.98 | 99.96
DTC Service Status | 99.98 | 99.99 | 99.99 | 99.99
LCHTR LOB Status | 99.72 | 99.72 | 99.72 | 99.72
LTWC LOB Status | 99.89 | 99.98 | 99.94 | 99.98
DTC Ascendon | 99.99 | 99.99 | 99.98 | 99.98
Solo Ascendon | 99.97 | 99.99 | 99.97 | 99.96
Customer Classification | 99.98 | 99.99 | 99.99 | 99.99
Target (99.90%) | 99.9 | 99.9 | 99.9 | 99.9 | 99.9 | 99.9 | 99.9 | 99.9 | 99.9 | 99.9 | 99.9 | 99.9
Chart: Audit Accuracy SOLO – EDS Cache
| Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct
EDS Cache Account | 99.99 | 99.99 | 99.99 | 99.99
EDS Cache Customer | 99.99 | 99.99 | 99.99 | 99.99
Target (99.90%) | 99.9 | 99.9 | 99.9 | 99.9 | 99.9 | 99.9 | 99.9 | 99.9 | 99.9 | 99.9 | 99.9 | 99.9
Key Highlights
LCHTR LOB Status Only Audit: The high-level LOB status audit identified discrepancies but could not isolate root causes. We are replacing it with a detailed entitlement audit in April to pinpoint issues and prevent recurrence.

## Slide 18: Data Quality Issues and Remediation
Partner | Date | Summary | Volume | Customer Impact | Batch/ Real Time | Mitigation Steps | Lessons Learned/ Next Steps
Multiple | 2/3/2026 | Ascendon Unlinked Transfer Cleanup 2/2 | 13 | N/A - Unlinked Transfer Cleanup | Real Time | Manual cleanup completed 2/2 | 
 | 2/3/2026 | Ascendon Unlinked Transfer Cleanup 2/3 | 6 | N/A - Unlinked Transfer Cleanup | Real Time | Manual cleanup completed 2/3 | 
 | 2/4/2026 | Ascendon Unlinked Transfer Cleanup 2/4 | 6 | N/A - Unlinked Transfer Cleanup | Real Time | Manual cleanup completed 2/4 | 
 | 2/5/2026 | Ascendon Unlinked Transfer Cleanup 2/5 | 4 | N/A - Unlinked Transfer Cleanup | Real Time | Manual cleanup completed 2/5 | 
 | 2/6/2026 | Ascendon Unlinked Transfer Cleanup 2/6 | 9 | N/A - Unlinked Transfer Cleanup | Real Time | Manual cleanup completed 2/6 | 
 | 2/10/2026 | Ascendon Unlinked Transfer Cleanup 2/10 | 5 | N/A - Unlinked Transfer Cleanup | Real Time | Manual cleanup completed 2/10 | 
 | 2/12/2026 | Ascendon Unlinked Transfer Cleanup 2/12 | 3 | N/A - Unlinked Transfer Cleanup | Real Time | Manual cleanup completed 2/12 | 
 | 2/16/2026 | Ascendon Unlinked Transfer Cleanup 2/16 | 11 | N/A - Unlinked Transfer Cleanup | Real Time | Manual cleanup completed 2/16 | 
 | 2/18/2026 | Ascendon Unlinked Transfer Cleanup 2/18 | 3 | N/A - Unlinked Transfer Cleanup | Real Time | Manual cleanup completed 2/18 | 
 | 2/23/2026 | Ascendon Unlinked Transfer Cleanup 2/23 | 4 | N/A - Unlinked Transfer Cleanup | Real Time | Manual cleanup completed 2/23 | 
 | 2/26/2026 | Ascendon Unlinked Transfer Cleanup 2/25 | 4 | N/A - Unlinked Transfer Cleanup | Real Time | Manual cleanup completed 2/26 | 

## Slide 19: DATA PLATFORMS ORCHESTRATION SERVICES
February 2026
Core Data Services

## Slide 20
4. Product Health Measure |  |  |  |  |  | 
Zero critical outages in February |  |  |  |  |  | 
Team | Availability (Last Month) | # Critical Outages/ Duration (Last Month) | % SLA Achieved (Last Month) | Availability (YTD) | # Critical Outages/ Duration (YTD) | % SLA Achieved (YTD)
Data Platforms Orchestration Services | 100% | N/A | 100% | 100% | 0/0 | 100%
2. Quality and Dev Efficiency |  |  |  | 
Zero P0-P1 Production Defects in February |  |  |  | 
Team | P0-P1 Defect Leakage to Prod (Last Month) | Total Prod Defects (Last Month) | P0-P1 Defect Leakage to (YTD) | Total Prod Defects (YTD)
Byron (Account, Identity, Agreements) | 0 | 1 | 0 | 1
Core Services | 0 | 0 | 0 | 0
Easley (SCS Tech Amenities) | 0 | 0 | 0 | 0
Faraday (Infrastructure/Pipelines) | 0 | 0 | 0 | 0
Goldberg (SCS) | 0 | 2 | 0 | 4
Hopper (Equipment/ServiceAppts) | 0 | 0 | 0 | 0
IVA (Chat) | 0 | 0 | 0 | 0
Johnson (Cabot) | 0 | 0 | 0 | 0
Keller (Self Install, Speed Journey | 0 | 1 | 0 | 2
Lamarr (Mobile) | 0 | 0 | 0 | 0
Lovelace (Outage Info / CMS) | 1 | 0 | 1 | 2
Teitelbaum (Billing) | 0 | 0 | 0 | 0
3. Rollout Success |  |  |  | 
Seven Planned Releases and Zero Emergency Break Fixes Deployed in February |  |  |  | 
Team | # of Deployments (Last Month) | # of Hotfixes (Last Month) | # of Deployments (YTD) | # of Hotfixes (YTD)
Data Platforms Orchestration Services | 7 | 0 | 11 | 0
1. On-Time and Planned Delivery |  |  |  |  |  |  |  | 
Ten Subcontracted Capabilities delivered in February. |  |  |  |  |  |  |  | 
Team | #Track 1 Delivered (Last Month) | #Track 2 Delivered (Last Month) | #Subcontract Delivered (Last Month) | # of Date Changes for Track 1-2 (Last Month) | #Track 1 Delivered/ %completed on-time (YTD) | #Track 2 Delivered/ %completed on-time (YTD) | #Subcontract Delivered (YTD) | # of Date Changes for Track 1-2 (YTD)
Byron (Account, Identity, Agreements) | 0 | 0 | 0 | 0 | 0 / NA | 0 / NA | 1 | 0
Core Services |  |  | 0 |  |  |  | 0 | 
Easley (SCS Tech Amenities) |  |  | 3 |  |  |  | 5 | 
Faraday (Infrastructure/Pipelines) |  |  | 0 |  |  |  | 1 | 
Goldberg (SCS) |  |  | 0 |  |  |  | 0 | 
Hopper (Equipment/ServiceAppts) |  |  | 0 |  |  |  | 1 | 
IVA (Chat) |  |  | 3 |  |  |  | 5 | 
Johnson (Cabot) |  |  | 0 |  |  |  | 0 | 
Keller (Self Install, Speed Journey |  |  | 0 |  |  |  | 0 | 
Lamarr (Mobile) |  |  | 1 |  |  |  | 2 | 
Lovelace (Outage Info / CMS) |  |  | 3 |  |  |  | 5 | 
Teitelbaum (Billing) |  |  | 0 |  |  |  | 1 | 
Notes:
Track 1 and Track 2 delivery reporting based on CHPROJECTS launched to customers. Tracked at on overall DPOS level.
Subcontracted delivery reporting based on CHCAPABLTY delivered to production and ready for customer launch. Tracked at an individual team level.

## Slide 21: On-Time and Planned Delivery
Chart: Capabilities Delivered
| Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep
Track 1 | 1 | 0 | 0
Track 2 | 3 | 5 | 0
Subcontracted | 20 | 7 | 11 | 10
Projects Delivered
None
Subcontracted (Capabilities) Delivered
Track 1
CHPROJECT-20937 / CHCAPABLTY-31666 SCS Tech Amenity Portfolio Home Page - Portfolio level CMS Content (DPOS: Lovelace)
CHPROJECT-20937 / CHCAPABLTY-29710 SCS Tech Amenity Portfolio Home Page | CMS/User Profile API Support (DPOS: Lovelace)
CHPROJECT-19966 / CHCAPABLTY-22879 SCS Tech Amenity Platform Access Management (DPOS: Easley)
CHPROJECT-20937 / CHCAPABLTY-24208 SCS Tech Amenity Platform Portfolio Home Page (DPOS: Easley)
Track 2
CHPROJECT-20666 / CHCAPABLTY-19286 AU: Post Purchase Trade-In (DPOS:Lamarr)
Other
CHPROJECT-29375 / CHCAPABLTY-33566 Easy Contextual Troubleshooting: Slow Speeds and Intermittent Connectivity
CHPROJECT-30709 / CHCAPABLTY-34520 Add additional prechecks to reduce unnecessary troubleshooting
CHPROJECT-31776 / CHCAPABLTY-35596 Lifeline Handling for IVA
CHPROJECT-28988 / CHCAPABLTY-33432 2026: SCS Unit Opt In Accounts (Tracking) 2/3 Go Live (DP 127.0.0)
CHPROJECT-28107 / CHCAPABLTY-31447 SCS Tech Amenity Program NonBulk Pages | User Profile Support for Links Lists (DPOS - Lovelace)

## Slide 22: On-Time and Planned Delivery
Projects Delivered
None
Subcontracted (Capabilities) Delivered
Track 1
CHPROJECT-20937 / CHCAPABLTY-31666 SCS Tech Amenity Portfolio Home Page - Portfolio level CMS Content (DPOS: Lovelace)
CHPROJECT-20937 / CHCAPABLTY-29710 SCS Tech Amenity Portfolio Home Page | CMS/User Profile API Support (DPOS: Lovelace)
CHPROJECT-19966 / CHCAPABLTY-22879 SCS Tech Amenity Platform Access Management (DPOS: Easley)
CHPROJECT-20937 / CHCAPABLTY-24208 SCS Tech Amenity Platform Portfolio Home Page (DPOS: Easley)
Track 2
CHPROJECT-20666 / CHCAPABLTY-19286 AU: Post Purchase Trade-In (DPOS:Lamarr)
Other
CHPROJECT-29375 / CHCAPABLTY-33566 Easy Contextual Troubleshooting: Slow Speeds and Intermittent Connectivity
CHPROJECT-30709 / CHCAPABLTY-34520 Add additional prechecks to reduce unnecessary troubleshooting
CHPROJECT-31776 / CHCAPABLTY-35596 Lifeline Handling for IVA
CHPROJECT-28988 / CHCAPABLTY-33432 2026: SCS Unit Opt In Accounts (Tracking) 2/3 Go Live (DP 127.0.0)
CHPROJECT-28107 / CHCAPABLTY-31447 SCS Tech Amenity Program NonBulk Pages | User Profile Support for Links Lists (DPOS - Lovelace)
Note: This is a proposed update to the previous slide. It helps track progress against BOYB and Current baseline. Blue line reflects BOYB and will remain constant. Dark green line will change monthly to reflect current baseline. Bar chart will reflect cumulative total of items delivered. By end of year, bar chart should reach current baseline line.

## Slide 23: Quality and Dev Efficiency
Chart: Veracode Vulnerabilities Resolved
| Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep
Very High | 71 | 22 | 28 | 28
High | 74 | 60 | 100 | 69
Key Highlights
Production Bugs
No P0-P1 Bugs in February
Veracode / Cloud Vulnerabilities Highlights
All open cloud vulnerabilities are within SLA
4 open Veracode vulnerabilities are currently exceeding SLA. Teams are actively working on resolution.
  Veracode Vulnerabilities almost exclusively consist of vulnerabilities within 3rd Party Libraries. Expectation is that any new vulnerabilities introduced should be fixed before prod deployment and any libraries already in production are fixed within SLA.
Teams will be migrating from Veracode to Gitlab vulnerability scanning. Gitlab scanning appears to identify more vulnerabilities than Veracode, so teams will likely have a backlog to address when the switch is made.
Chart: Production Issues Identified by
| Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep
Data Platforms | 2 | 1 | 1 | 0
Other Charter | 0 | 4 | 2 | 4
Customer | 1 | 0 | 0 | 0
Chart: Issues Resolved by Environment
| Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep
Prod | 2 | 4 | 3 | 4
Canary | 1 | 1 | 3 | 1
Inactive Prod | 1 | 2 | 1
Stage | 1
UAT | 14 | 1 | 11 | 4
Dev | 11 | 7 | 1 | 10
Chart: Production Issues Resolved by Priority
| Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep
P0
P1 | 1
P2 | 2 | 4 | 2 | 4
P3
P4
Note: Ticket prioritization based on the following criteria: https://chalk.charter.com/x/D8Bufg
Chart: Veracode Vulnerabilities Currently Open
| < 30 | 30 - 60 | 60 - 90 | 90+
Very High | 2 | 2
High | 27 | 5 | 2
Chart: Cloud Vulnerabilities Open
| < 30 | 30 - 60 | 60 - 90 | 90+
Critical | 0 | 0 | 0 | 0
High | 939 | 2 | 0 | 0
Chart: Cloud Vulnerabilities Resolved
| Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep
Critical | 0 | 0 | 0 | 0
High | 176 | 5 | 353 | 499
Notes: Very High < 30 days
High < 60 days

## Slide 24: Rollout Success
Key Highlights
DP 127.0.0 – Major Release
  Successful Major release. No rollbacks needed.
DP 127.1.0 – Minor Release
  Successful Minor release. No rollbacks needed.
  Changes to support ORT testing for SCS Access Management
DP 127.2.0 – Minor Release
  Successful Minor release. No rollbacks needed.
  Deploy changes needed to support ORT/EFT testing for Invincible WiFi
  Deploy changes to resolve issue due to date format change in SCPS preventing users from updating WiFi extender device nickname.
DP 127.3.0 – Minor Release
  Successful Minor release. No rollbacks needed.
  Deploy Speed Journey refactor changes to transition to new architecture
DP 127.4.0 – Minor Release
  Successful Minor release. No rollbacks needed.
  Deploy Speed Journey refactor changes to transition to new architecture
DP 128.0.0 – Major Release w/update
  Update needed during release window.
  No customer impact
  Rolled back JWT migration for billing domain service
DP 128.1.0 – Minor Release
  Successful Minor release. No rollbacks needed.
  Secret Manager Endpoint Updates
DP 128.2.0 – Minor Release
  Successful Minor release. No rollbacks needed.
  Update to Speed Journey Platform S3 data export used by BI team for analytics
Chart: Deployments / Releases
| Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep
Major | 1
Major w/Update | 2 | 1 | 2 | 1
Minor | 5 | 3 | 2 | 5
Minor w/Update
Break Fix | 1
Definitions:
Major – Planned release (every other week). No rollbacks/patches needed during release window.
Major w/Update – Planned release (every other week). Rollbacks/patches needed during release window.
Minor – Planned release outside major release cycle. No rollbacks/patches needed during release window.
Minor w/Update – Planned release outside major release cycle. Rollbacks/patches needed during release window.
Break Fix – medium to major customer impact requiring immediate remediation

## Slide 25: Product Health Measure
Key Highlights
No critical outages impacting customers in February
Critical Outages |  |  | 
Platform | Summary | Outage Duration (hours:minutes) | Mitigation Steps / Lessons Learned
Chart: Availability and SLA
| Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep
Availability | 1 | 1 | 1 | 1
SLA (99.905%) | 0.999 | 0.999 | 0.99905 | 0.99905 | 0.99905 | 0.99905 | 0.99905 | 0.99905 | 0.99905 | 0.99905 | 0.99905
99.905%
Notes: https://tableau.chartercom.com/#/site/EcommerceReportSupportMonitoring/views/AMI-Summaries-SSPP_16885789588230/SummarybyMonth?:iid=1